# Initial Project Planning Template

| Date | 1 November 2024 |
| --- | --- |
| Team ID | 739763 |
| Project Name | Age and Gender Detection Using Deep Learning |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & Preprocessing | USN-1 | I want the system to collect and preprocess images to ensure high-quality input for training. | 3 | High | 2 | 10-10-24 | 12-10-2024 |
| Sprint-1 | Model Development | USN-2 | I want the deep learning model to classify gender from images accurately to enhance user experience. | 4 | High | 3 | 13-10-24 | 17-10-24 |
| Sprint-2 | Model Development | USN-3 | I want the model to predict age categories (child, teen, adult, senior) to improve classification accuracy. | 5 | High | 3 | 18-10-24 | 22-10-24 |
| Sprint-2 | Performance Optimization | USN-4 | I want the system to optimize accuracy using advanced CNN architectures to reduce prediction errors. | 3 | Medium | 2 | 23-10-24 | 25-10-24 |
| Sprint-3 | Model Testing & Evaluation | USN-5 | I want the system to validate results using benchmark datasets to ensure model reliability. | 4 | High | 3 | 26-10-24 | 29-10-24 |
| Sprint-3 | Deployment | USN-6 | I want the trained model to be deployed as an API for real-time age and gender detection. | 5 | High | 3 | 30-10-24 | 03-11-24 |
| Sprint-4 | UI Integration | USN-7 | I want a user-friendly interface to allow users to upload images and get predictions. | 4 | Medium | 3 | 04-11-24 | 07-11-24 |
| Sprint-4 | Performance Enhancement | USN-8 | I want the system to reduce inference time to improve real-time performance. | 3 | Medium | 2 | 08-11-24 | 10-11-24 |